|  |  |  |
| --- | --- | --- |
|  | **Weekly Team Task Report** | **Report #20** |

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Team: Team PiWatcher | | | | | | **Date:** 3/16/2021 | | | | | |
| **Project Title:** Automated IoT People Counting Infrastructure | | | | | | | | | | | |
| **A person wearing glasses and smiling at the camera  Description automatically generated** | **Brigham**  Present  On-time | **A close up of a person  Description automatically generated** | **Champ**  Present  On-time | **A person wearing a suit and tie  Description automatically generated** | **Joshua**  Present  On-time | | A person smiling for the camera  Description automatically generated | **Seth**  Present  On-time |  | **Brandon**  Present  On-time |

### Recent Meetings:

### 3/10/2021 – Weekly Work Meeting: Discussed requirements that are in questions and some of the questions that we need to ask Duane. Start talking about the new design for the backend that will work more effectively for the frontend.

### 3/11/2021 – Client Meeting: Asked client questions about SSL encryption and some clarification on some the requirements that require CAS.

### 3/12/2021 – Weekly Work Meeting: Created designs for the new date range querying along with the role management system.

### 3/15/2021 – Weekly Team Meeting: Went over tasks from last week and discussed how the prototype demonstration will work and performed a dry run. Created and groomed tasks for the week.

### TASKS COMPLETED since last meeting:

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PiWatcher-Docs: Peer Evaluation #2 | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/12/2021 | **Status:**  Complete (100%) |
| **Who (%):** Brandon (20%), Brigs (20%), Champ (20%), Josh (20%), Seth (20%) | | | |
| **Description:** Each team member finishes and submits their peer evaluations to the team mentor. | | | |
| **Expected Outcome:** Above description is completed. Pull request is created, reviewed, and accepted. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PiWatcher-Docs: Write Introduction for Software Testing Document | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/12/2021 | **Status:**  Complete (100%) |
| **Who (%):** Brigs (100%) | | | |
| **Description:** Write introduction that follows assignment guidelines and specifications. | | | |
| **Expected Outcome:** Above description is completed. The section is added onto the google document and flows well with the rest of the paper | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PiWatcher-Docs: Unit Testing for IoT | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/15/2021 | **Status:**  Complete (100%) |
| **Who (%):** Brigs (100%) | | | |
| **Description:** Write about the libraries and tools that will be used to test the IoT device. Go over test related metrics and present a detailed plan for testing the IoT device. | | | |
| **Expected Outcome:** Above description is completed. The section is added onto the google document and flows well with the rest of the paper | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PiWatcher-Docs: Unit Testing for Frontend | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/15/2021 | **Status:**  Complete (100%) |
| **Who (%):** Brandon (100%) | | | |
| **Description:** Write about the libraries and tools that will be used to test the frontend device. Go over test related metrics and present a detailed plan for testing the frontend device. | | | |
| **Expected Outcome:** Above description is completed. The section is added onto the google document and flows well with the rest of the paper | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PiWatcher-Docs: Unit Testing for Backend | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/15/2021 | **Status:**  Complete (100%) |
| **Who (%):** Brandon (100%) | | | |
| **Description:** Write about the libraries and tools that will be used to test the backend device. Go over test related metrics and present a detailed plan for testing the backend device. | | | |
| **Expected Outcome:** Above description is completed. The section is added onto the google document and flows well with the rest of the paper | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PiWatcher-Docs: Integration Testing for IoT | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/15/2021 | **Status:**  Complete (100%) |
| **Who (%):** Brigs (100%) | | | |
| **Description:** Present integration testing plan for the IoT plan. Explain how each test will be performed and how to ensure that the data will be correct. | | | |
| **Expected Outcome:** Above description is completed. The section is added onto the google document and flows well with the rest of the paper | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PiWatcher-Docs: Integration Testing for Backend | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/15/2021 | **Status:**  Complete (100%) |
| **Who (%):** Brigs (100%) | | | |
| **Description:** Present integration testing plan for the Backend plan. Explain how each test will be performed and how to ensure that the data will be correct. | | | |
| **Expected Outcome:** Above description is completed. The section is added onto the google document and flows well with the rest of the paper | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PiWatcher-Docs: Usability Testing for Frontend | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/15/2021 | **Status:**  Complete (100%) |
| **Who (%):** Brandon (100%) | | | |
| **Description:** Present a usability testing plan and dicuss testing goals for the frontend. Explain the steps in the detailed plan on discuss how the plan with be executed. | | | |
| **Expected Outcome:** Above description is completed. The section is added onto the google document and flows well with the rest of the paper | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PiWatcher-Docs: Usability Testing for IoT | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/15/2021 | **Status:**  Complete (100%) |
| **Who (%):** Brandon (100%) | | | |
| **Description:** Present a usability testing plan and dicuss testing goals for the backend. Explain the steps in the detailed plan on discuss how the plan with be executed. | | | |
| **Expected Outcome:** Above description is completed. The section is added onto the google document and flows well with the rest of the paper | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PiWatcher-Docs: Usability Testing for Backend | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/15/2021 | **Status:**  Complete (100%) |
| **Who (%):** Brigs (100%) | | | |
| **Description:** Present a usability testing plan and dicuss testing goals for the backend. Explain the steps in the detailed plan on discuss how the plan with be executed. | | | |
| **Expected Outcome:** Above description is completed. The section is added onto the google document and flows well with the rest of the paper | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PCI-Prototype-IoT: Branch clean up | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/15/2021 | **Status:**  Complete (100%) |
| **Who (%):** Josh (100%) | | | |
| **Description:** Clean up the branches on the GitHub repository to make it more maintanable. | | | |
| **Expected Outcome:** Above description is completed. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PCI-Prototype-Backend: Determine design for querying date ranges | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/15/2021 | **Status:**  Complete (0%) |
| **Who (%):** Champ (33%), Seth (33%), Josh (33%) | | | |
| **Description:** Create UML diagram for designing/restructuring the communication flow for querying MongoDB. Create and groom tasks that are needed for the frontend/backend/IoT to sufficiently query the database | | | |
| **Expected Outcome:** Above description is completed. UML diagram is uploaded onto the PiWatcher-Docs on GitHub and the new tasks that are needed are created and groomed. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PCI-Prototype-Backend: Create design for Role Management System | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/15/2021 | **Status:**  Complete (100%) |
| **Who (%):** Champ (50%), Seth (50%) | | | |
| **Description:** Create UML diagram and flow structure for how role management would work with the system. Determine the differences between admin/normal users and how that would work. Create and groom tasks that are needed to complete the Role Management System. | | | |
| **Expected Outcome:** Above description is completed. UML diagram is uploaded onto the PiWatcher-Docs on GitHub and the new tasks that are needed are created and groomed. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PCI-Prototype-Frontend: Figure out SSL encryption within the Nginx docker container | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/15/2021 | **Status:**  Complete (100%) |
| **Who (%):** Champ (50%), Seth (50%) | | | |
| **Description:** Discuss with Duane about SSL encryption. Create tasks needed for implement SSL (if needed). | | | |
| **Expected Outcome:** Above description is completed. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PCI-Prototype-Frontend: Implement SSL encryption | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/15/2021 | **Status:**  Complete (100%) |
| **Who (%):** Seth (100%) | | | |
| **Description:** Autogenerate SSL certificates within a docker container. Link SSL creation container with Nginx and serve frontend behind SSL encryption. | | | |
| **Expected Outcome:** Above description is completed. Pull request is created, reviewed, and accepted. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  SPIKE: Determine tasks for Design Review III | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/15/2021 | **Status:**  Complete (100%) |
| **Who (%):** Brandon (100%) | | | |
| **Description:** Determine tasks needed to complete Design Review III. Create and groom the tasks needed to complete DR3. | | | |
| **Expected Outcome:** Above description is completed. New tasks that are needed are created and put in the backlog. | | | |

### This week’s Tasks: Work plan for coming week

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PCI-Prototype-Backend: Create functionality for new endpoint (/auth/users/update) | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/22/2021 | **Status:**  In Progress (0%) |
| **Who (%):** Champ (100%) | | | |
| **Description:** Create the endpoint in the resources module. Create the functionality that updates the user and returns back the user account information as a response. If an error occurs, display it. | | | |
| **Expected Outcome:** Above description is completed. Pull request is created, reviewed, and accepted. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PCI-Prototype-Backend: Create functionality for new endpoint (/auth/users) | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/22/2021 | **Status:**  In Progress (0%) |
| **Who (%):** Champ (100%) | | | |
| **Description:** Create the endpoint in the resources module. Create the functionality that displays all the users that is currently in the database as a response. If an error occurs, display it. | | | |
| **Expected Outcome:** Above description is completed. Pull request is created, reviewed, and accepted. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PCI-Prototype-Backend: Create functionality for new endpoint (/auth/signin) | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/22/2021 | **Status:**  In Progress (0%) |
| **Who (%):** Champ (100%) | | | |
| **Description:** Update the endpoint to follow new design. Ensure that the correct response is sent and still works as intended. | | | |
| **Expected Outcome:** Above description is completed. Pull request is created, reviewed, and accepted. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PCI-Prototype-Backend: Create functionality for new endpoint (/auth/roles) | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/22/2021 | **Status:**  In Progress (0%) |
| **Who (%):** Champ (100%) | | | |
| **Description:** Create the endpoint in the resources module. Create the functionality that displays all the roles that is currently in the database as a response. If an error occurs, display it. | | | |
| **Expected Outcome:** Above description is completed. Pull request is created, reviewed, and accepted. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PCI-Prototype-Backend: Reorganize resources folder. | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/22/2021 | **Status:**  In Progress (0%) |
| **Who (%):** Champ (100%) | | | |
| **Description:** Reorganize the resources such that it follows the current design. | | | |
| **Expected Outcome:** Above description is completed. Pull request is created, reviewed, and accepted. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PCI-Prototype-Backend: Create functionality for new endpoint (/data/building/room/weekly) | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/22/2021 | **Status:**  In Progress (0%) |
| **Who (%):** Josh (100%) | | | |
| **Description:** Grab weekly data from the database and send data off in a response to the front end. Ensure a failed response is sent if failure occurs. | | | |
| **Expected Outcome:** Above description is completed. Pull request is created, reviewed, and accepted. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PCI-Prototype-Backend: Create functionality for new endpoint (/data/building/room/daily) | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/22/2021 | **Status:**  In Progress (0%) |
| **Who (%):** Josh (100%) | | | |
| **Description:** Grab daily data from the database and send data off in a response to the front end. Ensure a failed response is sent if failure occurs. | | | |
| **Expected Outcome:** Above description is completed. Pull request is created, reviewed, and accepted. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PCI-Prototype-Backend: Create functionality for new endpoint (/data/building/room/live) | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/22/2021 | **Status:**  In Progress (0%) |
| **Who (%):** Josh (100%) | | | |
| **Description:** Grab live data from the database and send data off in a response to the front end. Ensure a failed response is sent if failure occurs. | | | |
| **Expected Outcome:** Above description is completed. Pull request is created, reviewed, and accepted. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PCI-Prototype-Backend: Create functionality for new endpoint (/data/building/room/yearly) | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/22/2021 | **Status:**  In Progress (0%) |
| **Who (%):** Josh (100%) | | | |
| **Description:** Grab yearly data from the database and send data off in a response to the front end. Ensure a failed response is sent if failure occurs. | | | |
| **Expected Outcome:** Above description is completed. Pull request is created, reviewed, and accepted. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PCI-Prototype-Backend: Create functionality for new endpoint (/data/building/room/quarterly) | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/22/2021 | **Status:**  In Progress (0%) |
| **Who (%):** Josh (100%) | | | |
| **Description:** Grab quaterly data from the database and send data off in a response to the front end. Ensure a failed response is sent if failure occurs. | | | |
| **Expected Outcome:** Above description is completed. Pull request is created, reviewed, and accepted. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PCI-Prototype-Backend: Create functionality for new endpoint (/data/building/room/monthly) | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/22/2021 | **Status:**  In Progress (0%) |
| **Who (%):** Josh (100%) | | | |
| **Description:** Grab monthly data from the database and send data off in a response to the front end. Ensure a failed response is sent if failure occurs. | | | |
| **Expected Outcome:** Above description is completed. Pull request is created, reviewed, and accepted. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PCI-Prototype-Backend: Create functionality for new endpoint (/data/building/rooms) | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/22/2021 | **Status:**  In Progress (0%) |
| **Who (%):** Josh (100%) | | | |
| **Description:** Grab all room names for a building from the database. Send the data off in a response to the front end and ensure that a failed response is sent if a failure occurs. | | | |
| **Expected Outcome:** Above description is completed. Pull request is created, reviewed, and accepted. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PCI-Prototype-Backend: Update endpoint (/data/buildings) | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/22/2021 | **Status:**  In Progress (0%) |
| **Who (%):** Josh (100%) | | | |
| **Description:** Update endpoint so that it follows the new REST API design. | | | |
| **Expected Outcome:** Above description is completed. Pull request is created, reviewed, and accepted. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PCI-Prototype-Backend: Implement SSL encryption | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/22/2021 | **Status:**  In Progress (0%) |
| **Who (%):** Seth (100%) | | | |
| **Description:** Autogenerate SSL certs within a docker container. Link the SSL creation container to Gunicorn and serve the backend behind an SSL ecryption. | | | |
| **Expected Outcome:** Above description is completed. Pull request is created, reviewed, and accepted. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PCI-Prototype-Frontend: Update codebase for new endpoint URL design | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/22/2021 | **Status:**  In Progress (0%) |
| **Who (%):** Seth (100%) | | | |
| **Description:** Update requests for grabbing rooms and grabbing data for the graph. | | | |
| **Expected Outcome:** Above description is completed. Pull request is created, reviewed, and accepted. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PCI-Prototype-Frontend: Update dashboard formatting and mobile support | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/22/2021 | **Status:**  In Progress (0%) |
| **Who (%):** Seth (100%) | | | |
| **Description:** Create regular expression for password form requirement and implement it into the frontend. | | | |
| **Expected Outcome:** Above description is completed. Pull request is created, reviewed, and accepted. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PCI-Prototype-Frontend: Update navigation bar formatting | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/22/2021 | **Status:**  In Progress (0%) |
| **Who (%):** Seth (100%) | | | |
| **Description:** Add admin button for admin functionality and place the previous time card component within the navbar. Ensure that the navbar resizes correctly on both desktop and mobile. | | | |
| **Expected Outcome:** Above description is completed. Pull request is created, reviewed, and accepted. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PCI-Prototype-Frontend: Research methods of favoriting selected charts | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/22/2021 | **Status:**  In Progress (0%) |
| **Who (%):** Seth (100%) | | | |
| **Description:** Research methods of saving fovorited charts and design the charts favoriting functionality. | | | |
| **Expected Outcome:** Above description is completed. Pull request is created, reviewed, and accepted. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PCI-Prototype-Frontend: Create admin view for handling user permissions | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/22/2021 | **Status:**  In Progress (0%) |
| **Who (%):** Seth (100%) | | | |
| **Description:** Link to admin page through the navbar. Pull users from newly created user endpoint and on user select display privileges in modal. On submit, send selected privileges to database. | | | |
| **Expected Outcome:** Above description is completed. Pull request is created, reviewed, and accepted. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PCI-Prototype-Frontend: Query database between dates for graph display | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/22/2021 | **Status:**  In Progress (0%) |
| **Who (%):** Seth (100%) | | | |
| **Description:** Create function to query the database between dates for the graph to display. | | | |
| **Expected Outcome:** Above description is completed. Pull request is created, reviewed, and accepted. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PiWatcher-Doc: Design Review 3 Introduction | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/22/2021 | **Status:**  In Progress (0%) |
| **Who (%):** Brigs (100%) | | | |
| **Description:** Create introduction slide that introduces each team member, client, and faculty mentor. | | | |
| **Expected Outcome:** Above description is completed. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PiWatcher-Doc: Design Review 3 Solution Overview | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/22/2021 | **Status:**  In Progress (0%) |
| **Who (%):** Brigs (100%) | | | |
| **Description:** Create overview slide that outlines plan that will fix the problem that the client is having. | | | |
| **Expected Outcome:** Above description is completed. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PiWatcher-Doc: Design Review 3 Requirements Specification Review | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/22/2021 | **Status:**  In Progress (0%) |
| **Who (%):** Brigs (100%) | | | |
| **Description:** Create requirements specification slide that outlines the key requirements and outlines the specific capabilities of the product. | | | |
| **Expected Outcome:** Above description is completed. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PiWatcher-Doc: Design Review 3 Architecture and Implementation Review | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/22/2021 | **Status:**  In Progress (0%) |
| **Who (%):** Brigs (100%) | | | |
| **Description:** Create architecture and implementation slide that outlines the overall architecture and implementation of the solution. | | | |
| **Expected Outcome:** Above description is completed. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PiWatcher-Doc: Design Review 3 Prototype Review | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/22/2021 | **Status:**  In Progress (0%) |
| **Who (%):** Brigs (100%) | | | |
| **Description:** Create prototype review section that outlines the overall architecture and implementation of the solution. | | | |
| **Expected Outcome:** Above description is completed. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PiWatcher-Doc: Design Review 3 Challenges and Resolution | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/22/2021 | **Status:**  In Progress (0%) |
| **Who (%):** Brandon (100%) | | | |
| **Description:** Create challenges and resolution slide that outlines the challenges that we have had and the resolutions that the team has done. | | | |
| **Expected Outcome:** Above description is completed. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PiWatcher-Doc: Design Review 3 Schedule | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/22/2021 | **Status:**  In Progress (0%) |
| **Who (%):** Brandon (100%) | | | |
| **Description:** Create a schedule slide that outlines the teams current schedule along with some of the things that we have done and what is upcoming. | | | |
| **Expected Outcome:** Above description is completed. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PiWatcher-Doc: Design Review 3 Testing Plan | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/22/2021 | **Status:**  In Progress (0%) |
| **Who (%):** Brandon (100%) | | | |
| **Description:** Create a testing plan slide that outlines the teams current testing plan and the key elements of what is going to tested and the what results we are expecting from it. | | | |
| **Expected Outcome:** Above description is completed. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Title:**  PiWatcher-Doc: Design Review 3 Conclusion | **Task Initiation:**  3/8/2021 | **Orig. Due Date:**  3/22/2021 | **Status:**  In Progress (0%) |
| **Who (%):** Brandon (100%) | | | |
| **Description:** Create a conclusion slide that summaries the problem and how our solution solves that problem. | | | |
| **Expected Outcome:** Above description is completed. | | | |

### Upcoming Tasks: Planning

|  |  |  |
| --- | --- | --- |
| **Task Title:** Milestone IV: Software Testing & Product Finanlization | **Who (%):** Champ (20%), Seth (20%), Brandon (20%), Josh (20%), Brigs (20%) | **Rough Due Date:** 4/23/2021 |
| **Description:** Write software modules needed to complete the capstone project. | | |

|  |  |  |
| --- | --- | --- |
| **Task Title:** Capstone Presentation | **Who (%):** Champ (20%), Seth (20%), Brandon (20%), Josh (20%), Brigs (20%) | **Rough Due Date:** 4/26/2021 |
| **Description:** Write capstone presentation for UGRADS. | | |

### Other Problems / Other Issues:

* No problems or issues so far.