|  | Weekly Team Task Report | Report #1 |
| --- | --- | --- |

| # Team: Team PiWatcher |  |  |  |  |  | Date: 9/18/2020 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Title: Automated IoT People Counting Infrastructure |  |  |  |  |  |  |  |  |
|  | Brigham Present On-time |  | Champ Present On-time |  | Joshua Present On-time |  |  | Seth Present On-time |

### Recent Meetings:

- 9/9/2020 – Team Meeting from 8:00pm – 10:00pm
- Initial team meeting, introducing everyone, overview of upcoming assignments.

- 9/10/2020 – Team Meeting from 3:30pm – 4:30pm
- Task creating and deadline setting, started assigned tasks.

- 9/12/2020 – Impromptu Team Meeting from 4:00pm – 6:00pm
- Established team standards and team member roles, created tasks and set deadlines.

- 9/15/2020 – Team Meeting from 3:30pm – 4:00pm
- Task creating, deadline setting, and refined questions for client.

- 9/15/2020 – Client Meeting from 4:00pm – 4:30pm
- Initial client meeting, had introduction meeting, ask questions regarding role, current infrastructure, setting weekly schedules, and pictures of things that they have.

- 9/15/2020 – Impromptu Team Meeting from 4:30pm – 6:00pm
- Task followup, created new tasks and set deadlines, worked on mini-intro presentations.

- 9/17/2020 – Team Meeting from 3:30pm – 4:30pm
- Task followup, created new tasks and set deadlines, worked on mini-intro presentations.

### TASKS COMPLETED since last meeting:

| Task Title: Create Team Logo | Task Initiation: 9/9/2020 | Orig. Due Date: 9/11/2020 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Brigham (100%) |  |  |  |
| Description: To create a team logo that will be used on websites, documents, and for other miscelleanous tasks. |  |  |  |
| Expected Outcome: A team logo that is updated onto the Google Drive resource folder |  |  |  |

| Task Title: Create draft email for client | Task Initiation: 9/9/2020 | Orig. Due Date: 9/11/2020 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Brigham (100%) |  |  |  |
| Description: To write up a professional draft email that will be sent to the team lead for further review. Once draft email is reviewed it will be sent to the client. |  |  |  |
| Expected Outcome: Draft email sent to team lead. |  |  |  |

| Task Title: Upload high-quality headshots | Task Initiation: 9/9/2020 | Orig. Due Date: 9/11/2020 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Brigham (25%), Champ (25%), Joshua (25%), Seth (25%) |  |  |  |
| Description: Everyone must upload a 80x80 headshot along with the original image. The image must be placed in the respective folders in the Google Drive. |  |  |  |
| Expected Outcome: Photos are uploaded onto Google Drive |  |  |  |

| Task Title: Send email to client | Task Initiation: 9/9/2020 | Orig. Due Date: 9/11/2020 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Champ (100%) |  |  |  |
| Description: Peer review Brigham’s draft email and send it off to the client. |  |  |  |
| Expected Outcome: Email has been sent to the client. |  |  |  |

| Task Title: Send email to mentor | Task Initiation: 9/9/2020 | Orig. Due Date: 9/11/2020 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Champ (100%) |  |  |  |
| Description: Create an email to team mentor to introduce the team and establish a weekly meeting time. |  |  |  |
| Expected Outcome: Email has been sent to the team mentor and weekly meeting time has been established. |  |  |  |

| Task Title: Send email to Faculty lead | Task Initiation: 9/9/2020 | Orig. Due Date: 9/11/2020 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Champ (100%) |  |  |  |
| Description: Create an email sending all the necessary documents to Dr. Doerry. The team logo, team name, team facesheet, name of team lead should be included in the email |  |  |  |
| Expected Outcome: Email has been sent to the Dr. Doerry. |  |  |  |

| Task Title: Create team website | Task Initiation: 9/9/2020 | Orig. Due Date: 9/14/2020 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Seth (100%) |  |  |  |
| Description: Create initial team website and have it uploaded onto the team website. Team website code must also be uploaded onto GitHub. |  |  |  |
| Expected Outcome: Website is uploaded onto team website with link to website sent to team lead. |  |  |  |

| Task Title: Team Inventory Document: Page Outline | Task Initiation: 9/9/2020 | Orig. Due Date: 9/14/2020 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Champ (50%), Joshua (50%) |  |  |  |
| Description: Create the outline for the document. The general cover page should also be created for this document. |  |  |  |
| Expected Outcome: The outline for the document must be complete and on google drive. |  |  |  |

| Task Title: Team Inventory Document: Team Bios | Task Initiation: 9/9/2020 | Orig. Due Date: 9/14/2020 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Brigham (25%), Champ (25%), Joshua (25%), Seth (25%) |  |  |  |
| Description: Each team member must upload their team bios onto the team inventory document. |  |  |  |
| Expected Outcome: Each team member has uploaded their team bios onto the team inventory document. |  |  |  |

| Task Title: Team Standards Document: Negotiate team standards | Task Initiation: 9/9/2020 | Orig. Due Date: 9/12/2020 | Status: Completed |
| --- | --- | --- | --- |
| Who (%): Brigham (25%), Champ (25%), Joshua (25%), Seth (25%) |  |  |  |
| Description: Negotiate team standards with the team to finanlize the team standards document. Once negotiation is complete, team standards document should be complete |  |  |  |
| Expected Outcome: Team standards document should be complete and sent to Seth for further finanlization. |  |  |  |

### This week’s Tasks: Work plan for coming week

| Task Title: Mini Intro: Introduction and Client | Task Initiation: 9/12/2020 | Orig. Due Date: 9/20/2020 | Status: In progress |
| --- | --- | --- | --- |
| Who (%): Champ (100%) |  |  |  |
| Description: Create script and slides for introducing the topic and introducing the client. A video and audio recording of Champ presenting that information be sent to Brigham |  |  |  |
| Expected Outcome: Script and slides are created and recording is sent to Brigham |  |  |  |

| Task Title: Mini Intro: Current Process and What’s Wrong? | Task Initiation: 9/12/2020 | Orig. Due Date: 9/20/2020 | Status: In Progress |
| --- | --- | --- | --- |
| Who (%): Josh (100%) |  |  |  |
| Description: Create current process and what’s wrong slides for the project. A video and audio recording of Josh presenting that information should be sent to Brigham |  |  |  |
| Expected Outcome: Script and slides are created and recording is sent to Brigham |  |  |  |

| Task Title: Mini Intro: Problem Solution and plan for development | Task Initiation: 9/12/2020 | Orig. Due Date: 9/20/2020 | Status: In Progress |
| --- | --- | --- | --- |
| Who (%): Seth (100%) |  |  |  |
| Description: Create problem solutions and plan for development for the project. A video and audio recording of Josh presenting that information should be sent to Brigham |  |  |  |
| Expected Outcome: Script and slides are created and recording is sent to Brigham |  |  |  |

| Task Title: Mini Intro: Conclusion and Editing Video | Task Initiation: 9/12/2020 | Orig. Due Date: 9/22/2020 | Status: In Progress |
| --- | --- | --- | --- |
| Who (%): Brigham (100%) |  |  |  |
| Description: Conclusion slide and script is created and the video should be edited and ready to go |  |  |  |
| Expected Outcome: Slide and script is created along with the rough draft video ready for review. |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Fully initialize team website | Who (%): Brigham (50%) and Seth (50%) | Rough Due Date: 9/29/2020 |
| --- | --- | --- |
| Description: Website design is implemented, on GitHub, and in production. |  |  |

| Task Title: Tech Feasibility: Rough Draft | Who (%): Brigham (20%), Champ (30%), Josh (30%), Seth (20%) | Rough Due Date: 10/3/2020 |
| --- | --- | --- |
| Description: Tech Feasibility rough draft is completed and on the google drive ready for team review. |  |  |

| Task Title: Tech Feasibility: Final Draft | Who (%): Brigham (25%), Champ (25%), Josh (25%), Seth (25%) | Rough Due Date: 10/17/2020 |
| --- | --- | --- |
| Description: Tech Feasibility rough draft is completed and on the google drive ready for team review. |  |  |

### Other Problems / Other Issues:

- No problems and no issues