|  | Weekly Team Task Report | Report #11 |
| --- | --- | --- |

| # Team: Team PiWatcher |  |  |  |  |  | Date: 1/12/2021 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Title: Automated IoT People Counting Infrastructure |  |  |  |  |  |  |  |  |
|  | Brigham Present On-time |  | Champ Present On-time |  | Joshua Present On-time |  |  | Seth Present On-time |

### Recent Meetings:

### No recent meetings

### TASKS COMPLETED since last meeting:

| Task Title: PCI-Prototype-Frontend: Setup basic use of contexts and hooks in React | Task Initiation: 1/11/2021 | Orig. Due Date: 1/11/2021 | Status: Complete (100%) |
| --- | --- | --- | --- |
| Who (%): Seth (100%) |  |  |  |
| Description: Research how to use contexts and hooks in React and begin initial rewrite of codebase |  |  |  |
| Expected Outcome: Research is completed and initial rewrite of codebase is completed. |  |  |  |

### This week’s Tasks: Work plan for coming week

| Task Title: PiWatcher-Docs: Draft Communication Strategy Memo | Task Initiation: 1/11/2021 | Orig. Due Date: 1/18/2021 | Status: In Progress (0%) |
| --- | --- | --- | --- |
| Who (%): Champ (100%) |  |  |  |
| Description: Determine time for weekly team meetings, along with other communication strategies/tools that the team will use. Determine expectations for the different modes of communications and establish a time with team mentor. |  |  |  |
| Expected Outcome: Document is drafted up and reviewed by Seth and Josh. |  |  |  |

| Task Title: SPIKE: Determine what tasks need to be created and groomed for the Software Desgin Document | Task Initiation: 1/11/2021 | Orig. Due Date: 1/18/2021 | Status: In Progress (0%) |
| --- | --- | --- | --- |
| Who (%): Champ (25%), Brigs (25%) , Seth (25%), Josh (25%) |  |  |  |
| Description: Figure out what tasks need to be created and groomed out to complete the Software Design Document |  |  |  |
| Expected Outcome: Tasks are created and groomed in the team Kanban Board |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Software Design Document | Who (%): Brigham (25%), Champ (25%), Josh (25%), Seth (25%) | Rough Due Date: 1/31/2021 |
| --- | --- | --- |
| Description: Create a document specifying the overall architectural design as well as the design of each major module that for our final product. |  |  |

### Other Problems / Other Issues:

- No problems or issues so far.