|  | Weekly Team Task Report | Report #12 |
| --- | --- | --- |

| # Team: Team PiWatcher |  |  |  |  |  | Date: 1/19/2021 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Title: Automated IoT People Counting Infrastructure |  |  |  |  |  |  |  |  |  |  |  |
|  | Brigham Present On-time |  | Champ Present On-time |  | Joshua Present On-time |  |  | Seth Present On-time |  | Brandon Present On-time |

### Recent Meetings:

### 1/13/2021 – Weekly Team Meeting: Discussed tasks that needed to be created and what things need to be addressed to start off the Spring semester

### 1/17/2021 – Impromptu Team Meeting: Discussed different modules that our entire infrastructure needs.

### 1/18/2021 – Weekly Team Meeting: Task followup and finalized certain tasks. Pair programmed and discussed roadblocks.

### TASKS COMPLETED since last meeting:

| Task Title: PiWatcher-Docs: Draft Communication Strategy Memo | Task Initiation: 1/13/2021 | Orig. Due Date: 1/18/2021 | Status: Complete (100%) |
| --- | --- | --- | --- |
| Who (%): Champ (100%) |  |  |  |
| Description: Write up communication strategy memo that details weekly team meeting and communication expectations. |  |  |  |
| Expected Outcome: Memo is drafted up and reviewed by Seth and Josh and the document is sent to team mentor. |  |  |  |

| Task Title: SD-Doc: Implement Document Strategy/Layout | Task Initiation: 1/13/2021 | Orig. Due Date: 1/18/2021 | Status: Complete (100%) |
| --- | --- | --- | --- |
| Who (%): Brandon (100%) |  |  |  |
| Description: Create document layout for the Software Design Document. |  |  |  |
| Expected Outcome: Document layout is created and it is approved by team |  |  |  |

| Task Title: PCI-Prototype-Frontend: Implement a navigation bar | Task Initiation: 1/13/2021 | Orig. Due Date: 1/18/2021 | Status: Complete (100%) |
| --- | --- | --- | --- |
| Who (%): Seth (100%) |  |  |  |
| Description: Implement a navigation bar to the web page. |  |  |  |
| Expected Outcome: Pull request is created, reviewed, and accepted. |  |  |  |

| Task Title: SPIKE: Figure out modules needed for UML diagrams | Task Initiation: 1/13/2021 | Orig. Due Date: 1/18/2021 | Status: Complete (100%) |
| --- | --- | --- | --- |
| Who (%): Champ (20%), Seth (20%), Brigs (20%), Josh (20%), Brandon (20%) |  |  |  |
| Description: Determine what modules are needed for our application. |  |  |  |
| Expected Outcome: Modules are determined and UML diagrams can be drafted. |  |  |  |

| Task Title: SPIKE: Determine tasks needed for Software Design Document | Task Initiation: 1/13/2021 | Orig. Due Date: 1/18/2021 | Status: Complete (100%) |
| --- | --- | --- | --- |
| Who (%): Champ (20%), Seth (20%), Brigs (20%), Josh (20%), Brandon (20%) |  |  |  |
| Description: Determine what tasks need to be created for the Software Design Document. |  |  |  |
| Expected Outcome: Tasks are created and groomed in the group Kanban Board. |  |  |  |

| Task Title: PiWatcher-Docs: Update Gantt Chart | Task Initiation: 1/13/2021 | Orig. Due Date: 1/19/2021 | Status: Complete (100%) |
| --- | --- | --- | --- |
| Who (%): Champ (100%) |  |  |  |
| Description: Update Gantt chart with discussed phases and module implementations |  |  |  |
| Expected Outcome: Gantt chart is updated and sent to team mentor |  |  |  |

| Task Title: PCI-Prototype-Frontend: Implement the room capacity percentages | Task Initiation: 1/13/2021 | Orig. Due Date: 1/18/2021 | Status: Complete (100%) |
| --- | --- | --- | --- |
| Who (%): Seth (100%) |  |  |  |
| Description: Implement capacity percentasges with the current count of room |  |  |  |
| Expected Outcome: Pull request is created, reviewed, and accepted |  |  |  |

### This week’s Tasks: Work plan for coming week

| Task Title: PCI-Prototype-Pi: Setup Jetson Nano & Get Demo Running | Task Initiation: 1/13/2021 | Orig. Due Date: 1/19/2021 | Status: In Progress (80%) |
| --- | --- | --- | --- |
| Who (%): Josh (100%) |  |  |  |
| Description: Install Jetson Nano Operating system and attempt to get a working demo and gather some statistics for performance. |  |  |  |
| Expected Outcome: Jetson Nano OS is installed and provide feedback on the performance of the demo. |  |  |  |

| Task Title: SPIKE: Figure out how to get CAS login screen with Duane | Task Initiation: 1/13/2021 | Orig. Due Date: 1/19/2021 | Status: In Progress (20%) |
| --- | --- | --- | --- |
| Who (%): Brigs (50%), Brandon (50%) |  |  |  |
| Description: Work with Duane and ITS to figure how CAS can be implemented and gather the required resources. |  |  |  |
| Expected Outcome: Gathered necessary documentation needed to get CAS implemented |  |  |  |

| Task Title: PCI-Prototype-Backend: Research WSGI/Reverse proxy | Task Initiation: 1/13/2021 | Orig. Due Date: 1/19/2021 | Status: In Progress (50%) |
| --- | --- | --- | --- |
| Who (%): Champ (50%), Brandon (50%) |  |  |  |
| Description: Research different WSGI servers that will be compatible with CAS login. |  |  |  |
| Expected Outcome: WSGI and reverse proxy service is determined and comptabile with CAS login |  |  |  |

| Task Title: PCI-Prototype-Backend: Dockerize Flask Backend | Task Initiation: 1/13/2021 | Orig. Due Date: 1/26/2021 | Status: In Progress (0%) |
| --- | --- | --- | --- |
| Who (%): Champ (50%), Brandon (50%) |  |  |  |
| Description: Create a docker container with the WSGI service. |  |  |  |
| Expected Outcome: Backend service runs through the docker container and works as intended. Pull request is reviewed and accepted. |  |  |  |

| Task Title: SD-Doc: Create Cover Page | Task Initiation: 1/13/2021 | Orig. Due Date: 1/26/2021 | Status: In Progress (0%) |
| --- | --- | --- | --- |
| Who (%): Brandon (100%) |  |  |  |
| Description: Create cover page that includes document title, team name and logo, team members, team sponsor, and team mentor, date, and document version |  |  |  |
| Expected Outcome: Cover page is added onto the document. The page is reveiwed by Josh and Seth. |  |  |  |

| Task Title: SD-Doc: Create Table of Contents | Task Initiation: 1/13/2021 | Orig. Due Date: 1/26/2021 | Status: In Progress (0%) |
| --- | --- | --- | --- |
| Who (%): Brandon (100%) |  |  |  |
| Description: Create a page that displays the contents of the document along with the page number of each section. |  |  |  |
| Expected Outcome: Table of contents is created and added onto the draft. The page is reveiwed by both Seth and Josh. |  |  |  |

| Task Title: SD-Doc: Draft Introduction page | Task Initiation: 1/13/2021 | Orig. Due Date: 1/26/2021 | Status: In Progress (0%) |
| --- | --- | --- | --- |
| Who (%): Brigs (100%) |  |  |  |
| Description: Create a page that provides a small introduction to the problem and what we will be delivering and how it solves the problem. It should provide an introduction/background on the client and business area along with brief overview of requirements. |  |  |  |
| Expected Outcome: Introduction page is added and is reviewed by Josh, Seth, and Brandon. |  |  |  |

| Task Title: SD-Doc: Draft Implementation Overview | Task Initiation: 1/13/2021 | Orig. Due Date: 1/26/2021 | Status: In Progress (0%) |
| --- | --- | --- | --- |
| Who (%): Josh (100%) |  |  |  |
| Description: Discuss the product we are building to solve client’s problem and introduce the approach we are taking. Mention tools and techniques we will be using. |  |  |  |
| Expected Outcome: Implementation overview page is added and is reviewed by Josh, Seth, and Brandon. |  |  |  |

| Task Title: SD-Doc: Draft high-level architectural diagram of system | Task Initiation: 1/13/2021 | Orig. Due Date: 1/26/2021 | Status: In Progress (0%) |
| --- | --- | --- | --- |
| Who (%): Josh (100%) |  |  |  |
| Description: Create high-level architectural diagram of system |  |  |  |
| Expected Outcome: Diagram of the high-level architectural system is added and reviewed by Josh, Seth, and Brandon. |  |  |  |

| Task Title: SD-Doc: Draft Implementation Plan | Task Initiation: 1/13/2021 | Orig. Due Date: 1/26/2021 | Status: In Progress (0%) |
| --- | --- | --- | --- |
| Who (%): Champ (100%) |  |  |  |
| Description: Provide a big picture of the project that also mentions the key tools that are going to be used. |  |  |  |
| Expected Outcome: Implementation plan page is added and is reviewed by Josh, Seth, and Brandon. |  |  |  |

| Task Title: SD-Doc: Draft Conclusion page | Task Initiation: 1/13/2021 | Orig. Due Date: 1/26/2021 | Status: In Progress (0%) |
| --- | --- | --- | --- |
| Who (%): Brandon (100%) |  |  |  |
| Description: Reference the big picture of the project and summarize main points and how it contributes to the bigger picture |  |  |  |
| Expected Outcome: Conclusion plan page is added and is reviewed by Josh, Seth, and Brandon. |  |  |  |

| Task Title: PCI-Prototype-Frontend: Add Brandon to team website | Task Initiation: 1/13/2021 | Orig. Due Date: 1/26/2021 | Status: In Progress (0%) |
| --- | --- | --- | --- |
| Who (%): Seth (100%) |  |  |  |
| Description: Add picture of Brandon to the team website |  |  |  |
| Expected Outcome: Pull request is created, reviewed, and accepted. Changes are deployed onto the NAU server. |  |  |  |

| Task Title: PCI-Prototype-Frontend: Condense contexts and implement a reducer | Task Initiation: 1/13/2021 | Orig. Due Date: 1/26/2021 | Status: In Progress (0%) |
| --- | --- | --- | --- |
| Who (%): Seth (100%) |  |  |  |
| Description: Condense down the multiple contexts and implement a reducer to streamline code base |  |  |  |
| Expected Outcome: Pull request is created, reviewed, and accepted. |  |  |  |

| Task Title: Team-Website: Update Gantt chart on Resources page | Task Initiation: 1/13/2021 | Orig. Due Date: 1/26/2021 | Status: In Progress (0%) |
| --- | --- | --- | --- |
| Who (%): Seth (100%) |  |  |  |
| Description: Add Gantt chart onto team website |  |  |  |
| Expected Outcome: Pull request is created, reviewed, and accepted. Changes are deployed onto the NAU server. |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Create UML diagrams for Modules | Who (%): Brigham (20%), Champ (20%), Josh (20%), Seth (20%), Brandon (20%) | Rough Due Date: 1/31/2021 |
| --- | --- | --- |
| Description: Create and design UML diagrams for the necessary modules of our system. |  |  |

| Task Title: Integrate CAS into front end | Who (%): Brigham (50%), Seth (50%) | Rough Due Date: 2/2/2021 |
| --- | --- | --- |
| Description: Integrate CAS as the login page for the front end application |  |  |

| Task Title: Connect IoT device and Backend | Who (%): Champ (33%), Josh (33%), Brandon (33%) | Rough Due Date: 2/2/2021 |
| --- | --- | --- |
| Description: Connect IoT device and Backend together and ensure data flows appropriately. |  |  |

### Other Problems / Other Issues:

- No problems or issues so far.