|  | Weekly Team Task Report | Report #2 |
| --- | --- | --- |

| # Team: Team PiWatcher |  |  |  |  |  | Date: 9/25/2020 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Title: Automated IoT People Counting Infrastructure |  |  |  |  |  |  |  |  |
|  | Brigham Present On-time |  | Champ Present On-time |  | Joshua Present On-time |  |  | Seth Present On-time |

### Recent Meetings:

- 9/22/2020 – Team Meeting from 3:30pm - 4:00pm
- Task followup and question refinements for client meeting

- 9/22/2020 – Client Meeting from 4:00pm - 5:00pm
- Discussed projects, gathered functional/non-functional requirements

- 9/24/2020 – Team Meeting from 3:30pm - 4:00pm
- Task followup, created new tasks and set deadlines

### TASKS COMPLETED since last meeting:

| Task Title: Mini Intro: Introduction and Client | Task Initiation: 9/12/2020 | Orig. Due Date: 9/20/2020 | Status: Complete |
| --- | --- | --- | --- |
| Who (%): Champ (100%) |  |  |  |
| Description: Create script and slides for introducing the topic and introducing the client. A video and audio recording of Champ presenting that information be sent to Brigham |  |  |  |
| Expected Outcome: Script and slides are created and recording is sent to Brigham |  |  |  |

| Task Title: Mini Intro: Current Process and What’s Wrong? | Task Initiation: 9/12/2020 | Orig. Due Date: 9/20/2020 | Status: Complete |
| --- | --- | --- | --- |
| Who (%): Josh (100%) |  |  |  |
| Description: Create current process and what’s wrong slides for the project. A video and audio recording of Josh presenting that information should be sent to Brigham |  |  |  |
| Expected Outcome: Script and slides are created and recording is sent to Brigham |  |  |  |

| Task Title: Mini Intro: Problem Solution and plan for development | Task Initiation: 9/12/2020 | Orig. Due Date: 9/20/2020 | Status: Complete |
| --- | --- | --- | --- |
| Who (%): Seth (100%) |  |  |  |
| Description: Create problem solutions and plan for development for the project. A video and audio recording of Josh presenting that information should be sent to Brigham |  |  |  |
| Expected Outcome: Script and slides are created and recording is sent to Brigham |  |  |  |

| Task Title: Mini Intro: Conclusion and Editing Video | Task Initiation: 9/12/2020 | Orig. Due Date: 9/22/2020 | Status: Complete |
| --- | --- | --- | --- |
| Who (%): Brigham (100%) |  |  |  |
| Description: Conclusion slide and script is created and the video should be edited and ready to go |  |  |  |
| Expected Outcome: Slide and script is created along with the rough draft video ready for review. |  |  |  |

| Task Title: Team-Website: Determine front-end libraries | Task Initiation: 9/17/2020 | Orig. Due Date: 9/28/2020 | Status: Complete |
| --- | --- | --- | --- |
| Who (%): Seth (100%) |  |  |  |
| Description: Research best front-end libraries that is easy-to-use and resources can be uploded directly. |  |  |  |
| Expected Outcome: Strap the team website the determined library and code is pushed to GitHub. |  |  |  |

### This week’s Tasks: Work plan for coming week

| Task Title: Team-Website: Implement Project Details (Part 1) | Task Initiation: 9/17/2020 | Orig. Due Date: 9/28/2020 | Status: In progress |
| --- | --- | --- | --- |
| Who (%): Brigham (100%) |  |  |  |
| Description: Create project team tab/page, project description, high level requirements |  |  |  |
| Expected Outcome: Website is updated, pushed on GitHub, and into production |  |  |  |

| Task Title: Team-Website: Implement Project Details (Part 2) | Task Initiation: 9/17/2020 | Orig. Due Date: 9/28/2020 | Status: In progress |
| --- | --- | --- | --- |
| Who (%): Seth (100%) |  |  |  |
| Description: Create envisioned solution, technologies, schedule, resources, budget, codebase, link to demo |  |  |  |
| Expected Outcome: Website is updated, pushed on GitHub, and into production |  |  |  |

| Task Title: Team-Website: Check Website Quality Standards | Task Initiation: 9/17/2020 | Orig. Due Date: 9/28/2020 | Status: In progress |
| --- | --- | --- | --- |
| Who (%): Josh (50%), Seth (50%) |  |  |  |
| Description: Check if we have a clean multi-page website. Color scheme, font-size, font-style is appropriate. Check for grammar, mobile compability, and information is important |  |  |  |
| Expected Outcome: Pull request with needed changes is accepted and pushed onto production. |  |  |  |

| Task Title: Team-Website: Implement Project Intro | Task Initiation: 9/17/2020 | Orig. Due Date: 9/28/2020 | Status: In progress |
| --- | --- | --- | --- |
| Who (%): Brigham (100%) |  |  |  |
| Description: Create project intro page with project name, graphics, team information, project sponsor information, and technical advisor information. |  |  |  |
| Expected Outcome: Website is updated, pushed on GitHub, and into production. |  |  |  |

| Task Title: Team-Website: Come up with UI design | Task Initiation: 9/17/2020 | Orig. Due Date: 9/28/2020 | Status: In progress |
| --- | --- | --- | --- |
| Who (%): Brigham (50%), Seth (50%) |  |  |  |
| Description: Create wireframe diagram of the team-website |  |  |  |
| Expected Outcome: Wireframe draft is uploaded onto the Google Drive ready for review |  |  |  |

| Task Title: Client-Task: Wireframe Design for back end of web application | Task Initiation: 9/17/2020 | Orig. Due Date: 9/28/2020 | Status: In progress |
| --- | --- | --- | --- |
| Who (%): Champ (100%) |  |  |  |
| Description: Draft potential wireframe design of the back end of web application |  |  |  |
| Expected Outcome: Wireframe design is uploaded on google drive, ready for review. |  |  |  |

| Task Title: Client-Task: Wireframe Design for back end of Raspberry Pi | Task Initiation: 9/17/2020 | Orig. Due Date: 9/28/2020 | Status: In progress |
| --- | --- | --- | --- |
| Who (%): Josh (100%) |  |  |  |
| Description: Draft of wireframe design for the back end of raspberry pi. |  |  |  |
| Expected Outcome: Wireframe design is uploaded onto google drive ready for review |  |  |  |

| Task Title: Client-Task: Wireframe design for front end of web application | Task Initiation: 9/17/2020 | Orig. Due Date: 9/28/2020 | Status: In progress |
| --- | --- | --- | --- |
| Who (%): Brigham (50%), Seth (50%) |  |  |  |
| Description: Wireframe design for the front end of the web application |  |  |  |
| Expected Outcome: Wireframe design is uploaded onto google drive ready for review. |  |  |  |

| Task Title: Tech-Feasibility: Research and determine tech scope | Task Initiation: 9/17/2020 | Orig. Due Date: 9/28/2020 | Status: In progress |
| --- | --- | --- | --- |
| Who (%): Brigham (25%), Champ (25%), Josh (25%), Seth (25%) |  |  |  |
| Description: Determine and research different technologies and tech scopes that needs to be considered (programming languages, database technologies, networking, libraries, API designs, etc.) |  |  |  |
| Expected Outcome: Each team member has a choice for each technological scope ready for discussion next team meeting. |  |  |  |

### Upcoming Tasks: Planning

| Task Title: Tech Feasibility: Rough Draft | Who (%): Brigham (20%), Champ (30%), Josh (30%), Seth (20%) | Rough Due Date: 10/3/2020 |
| --- | --- | --- |
| Description: Tech Feasibility rough draft is completed and on the google drive ready for team review. |  |  |

| Task Title: Tech Feasibility: Final Draft | Who (%): Brigham (25%), Champ (25%), Josh (25%), Seth (25%) | Rough Due Date: 10/17/2020 |
| --- | --- | --- |
| Description: Tech Feasibility rough draft is completed and on the google drive ready for team review. |  |  |

### Other Problems / Other Issues:

- Asking more effective questions for client that does not result in overly technical answer.