|  | Weekly Team Task Report | Report #8 |
| --- | --- | --- |

| # Team: Team PiWatcher |  |  |  |  |  | Date: 11/6/2020 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Title: Automated IoT People Counting Infrastructure |  |  |  |  |  |  |  |  |
|  | Brigham Present On-time |  | Champ Present On-time |  | Joshua Present On-time |  |  | Seth Present On-time |

### Recent Meetings:

- 11/3/2020 – Team Meeting from 3:30pm – 4:00pm
- Task followup, went over potential questions to ask Client for the requirements.

- 11/3/2020 – Client Meeting from 4:00pm – 4:30pm

- Discussed questions about system security for the system.

- 11/3/2020 – Team Meeting from 4:30pm – 5:00pm

- Determined tasks for the rest of the week and what to expect coming Thursday team meeting.

- 11/5/2020 – Client Meeting from 3:30pm – 4:30pm

- Task followup, story grooming, and current prototype progress.

### TASKS COMPLETED since last meeting:

| Task Title: Req-Specs: Solution Vision | Task Initiation: 10/20/2020 | Orig. Due Date: 11/4/2020 | Status: Complete (100%) |
| --- | --- | --- | --- |
| Who (%): Brigs (20%). Champ (80%) |  |  |  |
| Description: Discusses our current solution vision, and lists the bulleted features of the application along with the visualization of the workflow. |  |  |  |
| Expected Outcome: Draft of the current solution vision is added onto the main document |  |  |  |

| Task Title: Req-Specs: Potential Risks | Task Initiation: 10/20/2020 | Orig. Due Date: 11/4/2020 | Status: Complete (100%) |
| --- | --- | --- | --- |
| Who (%): Josh (100%) |  |  |  |
| Description: Discusses the potential risks of our application, along with the explanation of our risks and the mitigations strategies that we are going to implement |  |  |  |
| Expected Outcome: Draft of the potential risks is added onto the main document |  |  |  |

| Task Title: Req-Specs: TOC and Glossary | Task Initiation: 10/20/2020 | Orig. Due Date: 11/4/2020 | Status: Complete (100%) |
| --- | --- | --- | --- |
| Who (%): Brigs (100%) |  |  |  |
| Description: Create the table of contents and glossary for the document once the document is completed. |  |  |  |
| Expected Outcome: Draft of the table of contents and glossary is added onto the main document |  |  |  |

| Task Title: Req-Specs: Project Requirements – Performance (non-functional requirements) | Task Initiation: 10/20/2020 | Orig. Due Date: 11/4/2020 | Status: Complete (100%) |
| --- | --- | --- | --- |
| Who (%): Brigs (100%) |  |  |  |
| Description: Discusses our performance requirements and lists all bullets points needed for each domain-level requirement |  |  |  |
| Expected Outcome: Draft of the performance requirements is added onto the main document |  |  |  |

| Task Title: Req-Specs: Project Requirements – Environmental Requirements | Task Initiation: 10/20/2020 | Orig. Due Date: 11/4/2020 | Status: Complete (100%) |
| --- | --- | --- | --- |
| Who (%): Brigs (100%) |  |  |  |
| Description: Dicusses our environmental requirements and lists all bullet points needed for each domain-level requriement |  |  |  |
| Expected Outcome: Draft of the environmental requirements is added onto the main document |  |  |  |

| Task Title: Req-Specs: Project Plan | Task Initiation: 10/20/2020 | Orig. Due Date: 11/4/2020 | Status: Complete (100%) |
| --- | --- | --- | --- |
| Who (%): Champ (100%) |  |  |  |
| Description: Discusses the project plan for the team, along with a Gantt chart that explains how we are going to develop our product. |  |  |  |
| Expected Outcome: Draft of the project plan is added onto the main document |  |  |  |

| Task Title: Req-Specs: Conclusion | Task Initiation: 10/20/2020 | Orig. Due Date: 11/4/2020 | Status: Complete (100%) |
| --- | --- | --- | --- |
| Who (%): Seth (100%) |  |  |  |
| Description: Create page the concludes the requirements specification document |  |  |  |
| Expected Outcome: Draft of the conclusion is added onto the main document |  |  |  |

| Task Title: PCI-Prototype-Frontend: Initialize Project | Task Initiation: 10/22/2020 | Orig. Due Date: 11/4/2020 | Status: Complete (100%) |
| --- | --- | --- | --- |
| Who (%): Seth (100%) |  |  |  |
| Description: Initializes the project repository, installs the needed packages, provides a simple readme for setting up the project and create a test “hello world” example |  |  |  |
| Expected Outcome: Project repository is created and is on the github repository |  |  |  |

| Task Title: PCI-Prototype-Backend: Initialize Project | Task Initiation: 10/22/2020 | Orig. Due Date: 11/4/2020 | Status: Complete (100%) |
| --- | --- | --- | --- |
| Who (%): Champ (100%) |  |  |  |
| Description: Initializes the project repository, installs the needed packages, provides a simple readme for setting up the project and create a test “hello world” example |  |  |  |
| Expected Outcome: Project repository is created and is on the github repository |  |  |  |

| Task Title: PCI-Prototype-Pi: Initialize Project | Task Initiation: 10/20/2020 | Orig. Due Date: 11/4/2020 | Status: Complete (100%) |
| --- | --- | --- | --- |
| Who (%): Josh (100%) |  |  |  |
| Description: Initializes the project repository, installs the needed packages, provides a simple readme for setting up the project and create a test “hello world” example |  |  |  |
| Expected Outcome: Project repository is created and is on the github repository |  |  |  |

### This week’s Tasks: Work plan for coming week

| Task Title: PCI-Prototype-Backend: Create needed endpoints | Task Initiation: 11/5/2020 | Orig. Due Date: 11/10/2020 | Status: In Progress (0%) |
| --- | --- | --- | --- |
| Who (%): Champ (100%) |  |  |  |
| Description: Draft endpoints for accessing database for data or returning data. |  |  |  |
| Expected Outcome: Endpoints have been created and is able to return data through postman |  |  |  |

| Task Title: Demo-Flight-Plan: Fill out flight plan template | Task Initiation: 11/5/2020 | Orig. Due Date: 11/10/2020 | Status: In Progress (0%) |
| --- | --- | --- | --- |
| Who (%): Champ (100%) |  |  |  |
| Description: Fill out flight plan template that addresses key challenges of the system and provide demos that address those challenges |  |  |  |
| Expected Outcome: Flight plan is filled out and reviewed with team. |  |  |  |

| Task Title: DR-Final: Revise solution overview | Task Initiation: 11/5/2020 | Orig. Due Date: 11/10/2020 | Status: In Progress (0%) |
| --- | --- | --- | --- |
| Who (%): Seth (100%) |  |  |  |
| Description: Add and make revision based on team mentor’s notes. If a rerecord is needed, then upload and send the video to video editor |  |  |  |
| Expected Outcome: Revisions are made and if necessary, the video is sent to team editor |  |  |  |

| Task Title: DR-Final: Revise requirements acquisition | Task Initiation: 11/5/2020 | Orig. Due Date: 11/10/2020 | Status: In Progress (0%) |
| --- | --- | --- | --- |
| Who (%): Josh (100%) |  |  |  |
| Description: Add and make revision based on team mentor’s notes. If a rerecord is needed, then upload and send the video to video editor |  |  |  |
| Expected Outcome: Revisions are made and if necessary, the video is sent to team editor |  |  |  |

| Task Title: DR-Final: Update Gantt Chart on schedule | Task Initiation: 11/5/2020 | Orig. Due Date: 11/10/2020 | Status: In Progress (0%) |
| --- | --- | --- | --- |
| Who (%): Champ (100%) |  |  |  |
| Description: Gantt chart is updated and the schedule is split into multiple slides. |  |  |  |
| Expected Outcome: Revisions are made and if necessary, the video is sent to team editor. |  |  |  |

| Task Title: DR-Final: Edit and upload video | Task Initiation: 11/5/2020 | Orig. Due Date: 11/12/2020 | Status: In Progress (0%) |
| --- | --- | --- | --- |
| Who (%): Brigs (100%) |  |  |  |
| Description: Edit the video and upload the video to YouTube. Link to the YouTube video should be sent to the team lead to pass onto the team mentor |  |  |  |
| Expected Outcome: Video is edited and uploaded onto YouTube with the link sent to the team lead. |  |  |  |

| Task Title: Team-Website: Reformat Project Page | Task Initiation: 11/5/2020 | Orig. Due Date: 11/10/2020 | Status: In Progress (0%) |
| --- | --- | --- | --- |
| Who (%): Brigs (100%) |  |  |  |
| Description: Reformat the project page so that the information is in cards instead of the page directly. |  |  |  |
| Expected Outcome: Page is updated, pull request is reviewed and accepted and the changes are live on the team website. |  |  |  |

| Task Title: Team-Website: Add Gantt chart back onto schedule | Task Initiation: 11/5/2020 | Orig. Due Date: 11/10/2020 | Status: In Progress (0%) |
| --- | --- | --- | --- |
| Who (%): Brigs (100%) |  |  |  |
| Description: Add Gantt chart that was made by team lead onto the schedule tab of the website |  |  |  |
| Expected Outcome: Page is updated, pull request is reviewed and accepted and the changes are live on the team website. |  |  |  |

| Task Title: Team-Website: Resize GitHub logo | Task Initiation: 11/5/2020 | Orig. Due Date: 11/10/2020 | Status: In Progress (0%) |
| --- | --- | --- | --- |
| Who (%): Brigs (100%) |  |  |  |
| Description: GitHub logo is resized to a smaller size so that it does not take up half the page. |  |  |  |
| Expected Outcome: Page is updated, pull request is reviewed and accepted and the changes are live on the team website. |  |  |  |

### Upcoming Tasks: Planning

| Task Title: PCI Prototype Demo | Who (%): Brigham (25%), Champ (25%), Josh (25%), Seth (25%) | Rough Due Date: 11/27/2020 |
| --- | --- | --- |
| Description: Start creating and designing the prototype for the demo to test feasibility and show proof of concept. |  |  |

### Other Problems / Other Issues:

- No problems or issues so far.